Initial Project Planning Template

| Date | 11 August 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Global AI Adoption in Education: A Comprehensive Global Performance Analysis |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation

The product backlog below covers a single two-week sprint (11 August 2026 - 25 August 2026), scoped to the needs of Dr. Sarah Chen, Educational Technology Director, who requires clear, data-backed insights on regional AI adoption trends and policy frameworks to present to school boards and government education agencies.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As Dr. Sarah Chen (Educational Technology Director), I want to view country-wise and region-wise AI adoption data so that I can compare regional adoption trends. | 2 | High | Kavindra | 11 Aug 2026 | 19 Aug 2026 |
| Sprint-2 | Data Cleaning | USN-2 | As a data analyst, I can clean and standardize the adoption, usage, and policy data so that it is accurate and ready for comparison. | 2 | High | Kavindra | 12 Aug 2026 | 19 Aug 2026 |
| Sprint-3 | Dashboard Development | USN-3 | As Dr. Sarah Chen, I want an interactive map showing adoption rates by country and region so that I can present clear geographic insights to school boards. | 3 | High | Kavindra | 13 Aug 2026 | 19 Aug 2026 |
| Sprint-3 | Dashboard Development | USN-4 | As Dr. Sarah Chen, I want to compare government AI policy frameworks across regions so that I can identify which policies are most successful. | 3 | High | Kavindra | 15 Aug 2026 | 19 Aug 2026 |
| Sprint-3 | Dashboard Development | USN-5 | As Dr. Sarah Chen, I want to see the impact of different AI tools on student and teacher adoption rates so that I can recommend effective tools for deployment. | 2 | Medium | Kavindra | 17 Aug 2026 | 19 Aug 2026 |
| Sprint-3 | Dashboard Development | USN-6 | As Dr. Sarah Chen, I want gender and urban/rural adoption comparison visuals so that I can highlight equity gaps and design more inclusive strategies. | 2 | Medium | Kavindra | 18 Aug 2026 | 19 Aug 2026 |
| Sprint-4 | Reporting | USN-7 | As Dr. Sarah Chen, I want a summary dashboard of key adoption and policy insights so that I can present evidence-based recommendations to school boards and government education agencies. | 3 | High | Kavindra | 19 Aug 2026 | 19 Aug 2026 |